**Weekly Status Report**

**Date: \_\_\_\_\_2/13/15\_\_\_\_\_\_\_\_\_\_\_\_\_ Submitted By: \_\_Dylan Schultz**

**Accomplishments for the week of \_\_\_\_\_2/7-2/13\_\_\_\_\_\_\_\_\_\_\_\_:**

\_\_\_\_\_Rewrote application such that there is no longer paradigm confusion between activities and fragments.

**Planned accomplishments for the week of \_\_\_\_\_2/13-2/20\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_:**

\_\_\_\_\_Finish working on the timer/workout page

\_\_\_\_\_Begin/finish working on the statistics page

\_\_\_\_\_Research Google Maps integration

**Issues Encountered:**

\_\_\_\_\_It was significantly more difficult to remove the activities from the project than I had anticipated. It took me ~4x longer than expected.

**How they were addressed:**

\_\_\_\_\_I ended up not being able to pull out the activities from the project, and instead had to completely rewrite it. This mishap will require me to put in more time next week than I had originally allotted.