**Weekly Status Report**

**Date: \_\_\_\_\_1/30/15\_\_\_\_\_\_\_\_\_\_\_\_\_ Submitted By: \_\_Dylan Schultz**

**Accomplishments for the week of \_\_\_\_\_1/23-1/30\_\_\_\_\_\_\_\_\_\_\_\_:**

\_\_\_\_\_Finished tutorials on Android development

\_\_\_\_\_Began flushing out class structure of project (50% of structure)

**Planned accomplishments for the week of \_\_\_\_\_1/31-2/6\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_:**

\_\_\_\_\_Finish flushing out class structure of project

\_\_\_\_\_Begin/finish working on the timer/workout page

\_\_\_\_\_Begin/finish working on the statistics page

**Issues Encountered:**

\_\_\_\_\_I didn’t get done as much as I had hoped due to midterms, but I think next week I will have enough time to cover the few days of lost ground.

**How they were addressed:**

\_\_\_\_\_NA